Weekly Status Report for the week ending on 20-June-2014
Parameterize String Matching Implementation for Software Plagiarism Check Master

Brief Summary of the work done during the week

Integrating parser code.

Time spent in the project during the week - in hours (member wise)

Members	Task	Hours spent	Status	File
Amit Tomar / (MT2013008)	Intergrating parser code.	14	In progress
Siddhesh Dosi / (MT2013150)	Test the code. Report if any inconsistency found.	14	In progress
Srinivas Vaidya(MT2013152)	Fix bugs reported by Siddhesh dosi.	14	In progress

Plan for next week: Code crawler
Total time spent till now (in hours): 144 hours
Estimated total remaining time (in hours): 61 hours
Status with respect to the project management report (ahead of schedule/as-per-plan/slippage) and reasons, if delayed: