Weekly Status Report for the week ending on 25-July-2014
Parameterize String Matching Implementation for Software Plagiarism Check Master

Brief Summary of the work done during the week

Implemented modification as suggested by our guide Prof. Srinivasaraghavan.

Time spent in the project during the week - in hours (member wise)

Members	Task	Hours spent	Status	File
Amit Tomar / (MT2013008)	Implemented “export ” feature	25	In progess
Siddhesh Dosi / (MT2013150)	Implemented code to remove extra white space.	25	In progress
Srinivas Vaidya(MT2013152)	Implemented few UI modifications.	25	In progess

Project Completed!

Total time spent till now (in hours): 195 hours
Estimated total remaining time (in hours): 10 hours