Weekly Status Report for the week ending on 11-July-2014
Parameterize String Matching Implementation for Software Plagiarism Check Master

Brief Summary of the work done during the week

Implementation of UI

Time spent in the project during the week - in hours (member wise)

Members	Task	Hours spent	Status	File
Amit Tomar / (MT2013008)	UI development	7	In progess
Siddhesh Dosi / (MT2013150)	UI Testing and reporting bug.	7	In progress
Srinivas Vaidya(MT2013152)	Fixing bug in UI.	7	In progess

Plan for next week: Implement UI
Total time spent till now (in hours): 170 hours
Estimated total remaining time (in hours): 35 hours