Weekly Status Report for the week ending on 14-June-2014
Parameterize String Matching Implementation for Software Plagiarism Check Master

Brief Summary of the work done during the week

We have implemented data structure of suffix tree with following point mentioned:-
- Implemented tries data structure
- Implemented compressed tries data structure
- implemented suffix tree data structure
- Identified duplicate code using suffix tree

Time spent in the project during the week - in hours (member wise)

Members	Task	Hours spent	Status	File
Amit Tomar / (MT2013008)	Implemented suffix tree and identified duplicate code & building parser	24	In progress
Siddhesh Dosi / (MT2013150)	Implemented suffix tree and identified duplicate code & building parser	24	In progress
Srinivas Vaidya(MT2013152)	Implemented suffix tree and identified duplicate code & building parser	24	In progress

Plan for next week: Implementation of UI
Total time spent till now (in hours): 130 hours
Estimated total remaining time (in hours): 75 hours
Status with respect to the project management report (ahead of schedule/as-per-plan/slippage) and reasons, if delayed: